# TaskPulse Q3 PRD — 3-Week Sprint

Sprint window: June 9 – June 30, 2026. All deliverables below must fit within this sprint.

# Authentication

Requirement: Implement OAuth2 login API. Owner: Prerana Shukla. Due: June 20. Priority: High.

Requirement: Build login and signup UI screens. Owner: Hiren Chafekar. Due: June 25.

# Upload & Review

Requirement: Refactor upload page into tabbed layout. Owner: Anisha Kumari. Due: June 18.

Deliverable: Add unit tests for upload components. Owner: Gowtham L. Due: June 28.

# Notifications

Milestone: Email notification service scaffold. Owner: Prerana Shukla. Due: June 30.